Thompson Crossing Chiller Replacement Timeline

* Construction document review - January 25th, 2023
* Deliver Advertisement for Bids to CFO - January 23rd, 2023
* Deliver Construction Documents to Printer - February 1st, 2023
* 1st Advertisement for Public Bid - February 3rd, 2023
* 2nd Advertisement for Public Bid - February 10th, 2023
* Pre-Bid Meeting - February 15th, 2023
* Bid Opening - March 8th, 2023
* School Board Approval - March 13th, 2023
* Award Contract - March 14th, 2023
* Substantial Completion - To be determined by deliver of chiller